DOMAINSDISCOVERY.COM

Complete Development Plan & Technical Specification

The Ultimate Domain Discovery Platform

Version 1.0 | January 2025

Confidential Business Document

# TABLE OF CONTENTS

1. Executive Summary                                                  3

2. Project Overview & Vision                                                  4

3. Competitive Analysis                                                  5

4. Feature Specification                                                  7

5. Technical Architecture                                                  12

6. Database Design                                                  16

7. API Integration Strategy                                                  18

8. SEO & Content Strategy                                                  21

9. Development Phases                                                  24

10. Cost Analysis & Resources                                                  27

11. Monetization Strategy                                                  29

12. Risk Assessment                                                  31

13. Success Metrics & KPIs                                                  32

14. Implementation Timeline                                                  33

# 1. EXECUTIVE SUMMARY

## 1.1 Project Vision

DomainsDiscovery.com will be the most comprehensive, free domain research platform on the internet. By combining the best features from InstantDomainSearch.com, LeanDomainSearch.com, and DNProbe.com, we will create a unified tool that serves domain investors, entrepreneurs, startups, and businesses seeking the perfect domain name.

## 1.2 Key Differentiators

| Feature | Competitors | DomainsDiscovery |
| --- | --- | --- |
| Real-time Search | InstantDomainSearch only | Yes - All tools |
| Geo-Domain Generation | DNProbe only | Enhanced with AI |
| Keyword Suggestions | LeanDomainSearch only | AI-powered expansion |
| TLD Coverage | Varies (1-1600) | 1,600+ TLDs |
| Domain Appraisal | Limited | Multiple sources integrated |
| AI Semantic Search | InstantDomainSearch only | Custom ML model |
| MCP Server | InstantDomainSearch only | Yes - Full API access |
| Bulk Search | Limited | Up to 10,000 domains |
| Export Features | None/Limited | CSV, JSON, PDF reports |
| Price | Free with limitations | 100% Free, unlimited |

## 1.3 Target Market

Primary: Domain investors, startup founders, digital marketers, SEO professionals, branding agencies. Secondary: Small business owners, freelancers, web developers, affiliate marketers. Tertiary: Enterprise companies seeking brand protection and portfolio management.

## 1.4 Revenue Model

Primary revenue through affiliate commissions from registrar referrals (Namecheap, GoDaddy, Porkbun, etc.). Secondary revenue through premium API access, white-label solutions, and sponsored domain listings. Estimated Year 1 revenue: $50,000-150,000 based on traffic projections.

# 2. PROJECT OVERVIEW & VISION

## 2.1 Mission Statement

To democratize domain discovery by providing free, fast, and intelligent tools that help everyone find their perfect domain name. We believe the right domain should be discoverable by anyone, regardless of budget or technical expertise.

## 2.2 Core Objectives

| Objective | Description | Success Metric |
| --- | --- | --- |
| Speed | Sub-100ms search results | <50ms average response |
| Coverage | Most comprehensive TLD support | 1,600+ TLDs indexed |
| Intelligence | AI-powered suggestions | >90% relevance score |
| Accessibility | 100% free, no registration | 0 paywalls |
| SEO Authority | Become top 3 for domain search | 100K+ monthly organic |
| User Experience | Intuitive, beautiful interface | <3 click task completion |

## 2.3 Platform Philosophy

Privacy-First: We will never use user searches to register domains ourselves or sell search data. Speed-Obsessed: Every millisecond matters; we optimize relentlessly. Community-Driven: Open-source components, transparent roadmap, user feedback integration. Education-Focused: Help users understand domain value, not just find available names.

# 3. COMPETITIVE ANALYSIS

## 3.1 InstantDomainSearch.com Analysis

| Aspect | Details | Our Approach |
| --- | --- | --- |
| Tech Stack | Rust + Go + ONNX Runtime | Match with Rust/Go or optimize Node.js |
| Speed | <10ms semantic search | Target <25ms (acceptable trade-off) |
| AI Model | Fine-tuned MiniLM-L6-v2 | Use same or distilled BERT |
| Strengths | ICANN accredited, 95x faster | Focus on features over raw speed |
| Weaknesses | No geo-domains, limited export | Add these as differentiators |
| Traffic | ~2M monthly visits | Target 10% of their traffic Y1 |

## 3.2 LeanDomainSearch.com Analysis

| Aspect | Details | Our Approach |
| --- | --- | --- |
| Owner | Automattic (WordPress.com) | Independent, unbiased |
| Tech Stack | WordPress/PHP | Modern JAMstack (faster) |
| TLD Support | .com and .blog only | 1,600+ TLDs |
| Strengths | Simple, fast keyword pairing | Replicate + enhance with AI |
| Weaknesses | 95% accuracy, limited TLDs | Live registry queries |
| Traffic | ~74K monthly visits | Capture their underserved users |

## 3.3 DNProbe.com Analysis

| Aspect | Details | Our Approach |
| --- | --- | --- |
| Focus | Geo-domain generation | Include as core feature |
| Data Source | GeoNames + GoDaddy API | Multiple geo databases |
| Appraisal | GoDaddy GoValue only | Multi-source appraisal |
| Strengths | Unique geo-domain niche | Expand with more options |
| Weaknesses | 11 TLDs only, basic UI | Full TLD support, modern UI |
| Traffic | ~15K monthly visits | Absorb their entire market |

## 3.4 Market Gap Analysis

No single platform offers all features. Users currently need 3-5 different tools. Export and reporting features are universally poor. Bulk search capabilities are limited everywhere. AI-powered suggestions are underutilized. Mobile experience is neglected by all competitors. API access is either expensive or non-existent.

# 4. FEATURE SPECIFICATION

## 4.1 Core Search Tools

### 4.1.1 Instant Domain Search

| Feature | Description | Priority |
| --- | --- | --- |
| Real-time Search | Results appear as user types, no submit button | P0 - Critical |
| Multi-TLD Check | Check 1,600+ TLDs simultaneously | P0 - Critical |
| Availability Status | Available, Taken, Premium, Reserved indicators | P0 - Critical |
| Price Display | Show registration price from multiple registrars | P1 - High |
| WHOIS Preview | Quick WHOIS data without leaving page | P1 - High |
| History Tracking | Remember recent searches (local storage) | P2 - Medium |
| Keyboard Navigation | Arrow keys to navigate, Enter to select | P2 - Medium |

### 4.1.2 Keyword Domain Generator

| Feature | Description | Priority |
| --- | --- | --- |
| Keyword Pairing | Combine input with 5,000+ common words | P0 - Critical |
| Position Control | Keyword at start, end, or both | P0 - Critical |
| Length Filter | Min/max character limits | P1 - High |
| Exclude Numbers | Toggle to remove numeric suggestions | P1 - High |
| Exclude Hyphens | Toggle to remove hyphenated domains | P1 - High |
| Popularity Sort | Sort by word frequency/popularity | P1 - High |
| Custom Word Lists | Upload custom prefix/suffix lists | P2 - Medium |

### 4.1.3 Geo-Domain Generator

| Feature | Description | Priority |
| --- | --- | --- |
| Location Database | 250+ countries, 5K states, 150K+ cities | P0 - Critical |
| Population Data | Sort by population size | P0 - Critical |
| Multi-Region | US, Canada, UK, Australia, EU, Asia, Global | P0 - Critical |
| GDP Data | Sort by economic indicators | P1 - High |
| Time Zone Filter | Filter by business hours overlap | P2 - Medium |
| Language Filter | Filter by primary language | P2 - Medium |
| Custom Regions | Create custom location groups | P3 - Low |

### 4.1.4 AI Semantic Search

| Feature | Description | Priority |
| --- | --- | --- |
| Concept Search | Find domains by meaning, not just keywords | P0 - Critical |
| Industry Suggestions | AI suggests relevant industry terms | P1 - High |
| Brand Name Generator | AI creates unique brandable names | P1 - High |
| Synonym Expansion | Automatically include related terms | P1 - High |
| Trend Analysis | Suggest trending keywords | P2 - Medium |
| Competitor Analysis | Analyze competitor domain patterns | P2 - Medium |

## 4.2 Advanced Tools

### 4.2.1 Bulk Domain Checker

| Feature | Description | Priority |
| --- | --- | --- |
| Paste List | Check up to 10,000 domains at once | P0 - Critical |
| File Upload | Support CSV, TXT, Excel files | P1 - High |
| Progress Indicator | Real-time progress bar | P1 - High |
| Export Results | Download as CSV, JSON, PDF | P0 - Critical |
| Filter Results | Show only available/taken/premium | P1 - High |
| Batch Pricing | Get bulk pricing quotes | P2 - Medium |

### 4.2.2 Domain Appraisal Tool

| Feature | Description | Priority |
| --- | --- | --- |
| Multi-Source Valuation | Aggregate from GoDaddy, Estibot, etc. | P0 - Critical |
| Sales History | Show comparable sales from NameBio | P1 - High |
| SEO Metrics | Domain authority, backlinks, age | P1 - High |
| Traffic Estimation | Estimated monthly visitors | P2 - Medium |
| Revenue Potential | Projected parking revenue | P2 - Medium |
| PDF Report | Generate professional appraisal report | P1 - High |

### 4.2.3 WHOIS Lookup

| Feature | Description | Priority |
| --- | --- | --- |
| Full WHOIS Data | Complete registration information | P0 - Critical |
| Privacy Detection | Identify privacy-protected domains | P1 - High |
| Registrar Info | Show registrar and nameservers | P0 - Critical |
| Expiration Alerts | Set alerts for expiring domains | P2 - Medium |
| Historical WHOIS | View past WHOIS records | P3 - Low |
| Bulk WHOIS | Check multiple domains at once | P2 - Medium |

### 4.2.4 Domain Monitoring

| Feature | Description | Priority |
| --- | --- | --- |
| Watchlist | Track domains for availability changes | P1 - High |
| Drop Catching Alerts | Notify when watched domains expire | P1 - High |
| Price Alerts | Notify when premium price drops | P2 - Medium |
| Email Notifications | Daily/weekly digest options | P1 - High |
| Webhook Integration | Push notifications to external apps | P3 - Low |

## 4.3 Marketplace Integration

| Feature | Description | Priority |
| --- | --- | --- |
| Aftermarket Search | Search Sedo, Afternic, Dan.com | P1 - High |
| Price Comparison | Compare prices across marketplaces | P1 - High |
| Auction Tracking | Track live domain auctions | P2 - Medium |
| Make Offer | Direct offer submission | P2 - Medium |
| Expired Domains | Browse dropping/expired domains | P1 - High |
| Backorder Integration | Place backorders via partners | P2 - Medium |

## 4.4 Developer Tools

| Feature | Description | Priority |
| --- | --- | --- |
| REST API | Full programmatic access | P1 - High |
| MCP Server | AI assistant integration (Claude, GPT) | P1 - High |
| Webhooks | Real-time event notifications | P2 - Medium |
| SDK Libraries | JavaScript, Python, PHP libraries | P2 - Medium |
| API Documentation | Interactive Swagger/OpenAPI docs | P1 - High |
| Rate Limiting | Generous free tier (1000 req/day) | P1 - High |

# 5. TECHNICAL ARCHITECTURE

## 5.1 Technology Stack Overview

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | SSR, ISR, API routes, Vercel native |
| UI Components | Tailwind CSS + shadcn/ui | Rapid development, consistent design |
| State Management | Zustand + React Query | Simple, performant, caching |
| Database | MongoDB Atlas ($500 credits) | Flexible schema, free tier generous |
| Cache Layer | Vercel KV (Redis) | Sub-ms latency, free tier |
| Search Engine | MongoDB Atlas Search | Full-text + vector search included |
| Authentication | NextAuth.js (optional) | Free, supports all providers |
| Hosting | Vercel (Hobby/Pro) | Free tier generous, auto-scaling |
| CDN | Vercel Edge Network | Global, included free |
| Analytics | Vercel Analytics + Plausible | Privacy-focused, free tier |
| Monitoring | Vercel Logs + Sentry free | Error tracking, performance |

## 5.2 System Architecture Diagram

The system follows a modern JAMstack architecture optimized for Vercel deployment:

USER BROWSER  >>>  VERCEL EDGE NETWORK  >>>  NEXT.JS APP

|                        |

Vercel KV Cache           API Routes

|                        |

MongoDB Atlas  <<<  External APIs

|                        |

Vector Search          GoDaddy/Verisign

## 5.3 Frontend Architecture

| Component | Technology | Purpose |
| --- | --- | --- |
| App Shell | Next.js App Router | File-based routing, layouts |
| Search Components | React Server Components | Streaming, suspense |
| Form Handling | React Hook Form + Zod | Validation, performance |
| Data Fetching | TanStack Query v5 | Caching, background refresh |
| Charts/Graphs | Recharts + D3.js | Data visualization |
| Tables | TanStack Table | Sorting, filtering, virtual scroll |
| Animations | Framer Motion | Smooth transitions |
| Icons | Lucide React | Consistent iconography |
| Theme | next-themes | Dark/light mode |

## 5.4 Backend Architecture

| Service | Implementation | Scaling Strategy |
| --- | --- | --- |
| API Gateway | Next.js API Routes | Vercel serverless auto-scale |
| Domain Checking | Edge Functions | Global distribution, <50ms |
| Batch Processing | Vercel Cron + Queue | Background jobs, rate limiting |
| Vector Search | MongoDB Atlas Search | Dedicated search nodes |
| Caching | Vercel KV (Redis) | Multi-region replication |
| File Storage | Vercel Blob | Edge-optimized uploads |
| Email | Resend (free tier) | 10K emails/month free |

## 5.5 API Layer Design

RESTful API design with versioning. All endpoints follow: /api/v1/[resource]. Rate limiting: 1000 requests/day free, 10,000/day with API key. Response format: JSON with consistent error handling. Authentication: API keys for tracking, optional OAuth for user features.

| Endpoint | Method | Description |
| --- | --- | --- |
| /api/v1/search | GET | Instant domain search |
| /api/v1/bulk-check | POST | Bulk availability check |
| /api/v1/generate/keyword | GET | Keyword suggestions |
| /api/v1/generate/geo | GET | Geo-domain generation |
| /api/v1/appraise | GET | Domain valuation |
| /api/v1/whois | GET | WHOIS lookup |
| /api/v1/suggest | GET | AI semantic suggestions |
| /api/v1/watchlist | POST/GET/DELETE | Domain monitoring |
| /api/v1/export | POST | Generate reports |

## 5.6 Caching Strategy

| Data Type | Cache Location | TTL | Invalidation |
| --- | --- | --- | --- |
| Domain availability | Vercel KV | 5 minutes | On check |
| WHOIS data | MongoDB + KV | 24 hours | Manual refresh |
| Appraisal values | MongoDB | 7 days | Weekly update |
| Geographic data | Static JSON | Monthly | Deploy |
| Search suggestions | Edge cache | 1 hour | Automatic |
| User watchlists | MongoDB | Real-time | On change |

## 5.7 Performance Optimization

| Technique | Implementation | Impact |
| --- | --- | --- |
| Edge Caching | Vercel Edge Config | -80% origin requests |
| Streaming SSR | React Suspense | -40% TTFB |
| Image Optimization | next/image + Vercel | -60% image size |
| Code Splitting | Dynamic imports | -50% initial bundle |
| Database Indexing | MongoDB indexes | -90% query time |
| Connection Pooling | MongoDB connection string | Prevents cold starts |
| Prefetching | Next.js Link prefetch | Instant navigation |
| Service Worker | next-pwa | Offline capability |

# 6. DATABASE DESIGN

## 6.1 MongoDB Collections

### 6.1.1 domains Collection

Stores cached domain information for quick retrieval. Schema includes: _id (domain name as primary key), tld, available (boolean), lastChecked (timestamp), price (object with registrar prices), whois (embedded document), appraisal (embedded with multi-source values), metrics (backlinks, DA, age).

### 6.1.2 searches Collection

Analytics and trending data. Schema includes: _id (auto), query (search term), timestamp, resultCount, source (web/api/mcp), userAgent, country (from IP geolocation). Indexes on query, timestamp for trending analysis.

### 6.1.3 watchlists Collection

User monitoring preferences. Schema includes: _id (auto), userId (optional, for auth users), email, domains (array of watched domains), alerts (object with notification preferences), createdAt, lastNotified.

### 6.1.4 geographic Collection

Pre-loaded location data. Schema includes: _id (auto), type (country/state/city), name, code, population, gdp (optional), region, timezone, language. Indexed on type, population for fast geo-domain generation.

### 6.1.5 keywords Collection

Word lists for domain generation. Schema includes: _id (auto), word, type (prefix/suffix/both), category (business/tech/creative), popularity (1-100), length. Indexed on type, popularity for efficient suggestions.

## 6.2 Indexes Strategy

| Collection | Index | Type | Purpose |
| --- | --- | --- | --- |
| domains | { domain: 1 } | Unique | Primary lookup |
| domains | { lastChecked: 1 } | TTL | Auto-expire old data |
| domains | { available: 1, tld: 1 } | Compound | Filter queries |
| searches | { query: 'text' } | Text | Search analytics |
| searches | { timestamp: -1 } | Descending | Recent trends |
| geographic | { type: 1, population: -1 } | Compound | Geo generation |
| keywords | { type: 1, popularity: -1 } | Compound | Suggestions |

## 6.3 Vector Search Setup

MongoDB Atlas Search with vector embeddings for AI semantic search. Using sentence-transformers/all-MiniLM-L6-v2 (384 dimensions) for generating embeddings. Search index configuration includes both text fields and vector field with cosine similarity.

# 7. API INTEGRATION STRATEGY

## 7.1 Domain Availability APIs

| Provider | Coverage | Cost | Speed | Priority |
| --- | --- | --- | --- | --- |
| Verisign EPP | .com, .net | Free (via registrar) | <50ms | P0 |
| PIR RDAP | .org | Free | <100ms | P0 |
| GoDaddy API | 400+ TLDs | Free tier | <200ms | P1 |
| Namecheap API | 300+ TLDs | Free tier | <200ms | P1 |
| DNS Lookup | All TLDs | Free | <500ms | P2 (fallback) |
| Zone Files | gTLDs | Free download | Batch only | P1 |

## 7.2 Domain Appraisal APIs

| Provider | Features | Cost | Priority |
| --- | --- | --- | --- |
| GoDaddy GoValue | ML-based, 65M data points | $295-995/mo | P1 |
| Estibot | Industry standard valuation | Free tier available | P1 |
| NameBio | Historical sales data | Free API | P0 |
| Domain Index | Automated appraisal | Free tier | P2 |
| Custom ML Model | Our own trained model | Development cost | P2 |

## 7.3 Geographic Data Sources

| Source | Data | Cost | Update Frequency |
| --- | --- | --- | --- |
| GeoNames.org | 11M+ placenames, population | Free download | Daily updates |
| CountryStateCity | 250 countries, 151K cities | Free API/download | Monthly |
| World Bank API | GDP, economic indicators | Free | Annual |
| REST Countries | Country metadata | Free API | As needed |
| SimpleMaps | City database | Free tier | Annual |

## 7.4 Registrar Affiliate Programs

| Registrar | Commission | Cookie Duration | API Access |
| --- | --- | --- | --- |
| Namecheap | 20-35% revenue share | 30 days | Full API |
| GoDaddy | Up to $125/referral | 45 days | Full API |
| Porkbun | $3-5 per registration | 60 days | Limited API |
| Google Domains | Discontinued 2023 | N/A | N/A |
| Hover | 15% commission | 30 days | Basic API |
| NameSilo | $1 per registration | 90 days | Full API |

## 7.5 Rate Limiting Strategy

| API | Limit | Our Strategy |
| --- | --- | --- |
| GoDaddy Availability | 60 req/min | Queue + cache results 5min |
| GoDaddy Appraisal | 5000/day (enterprise) | Cache results 7 days |
| Namecheap | 50 req/min | Distribute across keys |
| WHOIS | Varies by server | Aggressive caching 24hr |
| Zone Files | 1 download/day | Nightly batch processing |
| Our API (free tier) | 1000 req/day | Per IP + API key |

## 7.6 Fallback Chain

Primary availability check flow: Cache Hit (Vercel KV) -> Verisign EPP (for .com) -> Registrar API -> DNS Lookup -> Zone File Check. Each step has timeout of 500ms before falling back. Results cached at each successful step.

# 8. SEO & CONTENT STRATEGY

## 8.1 Target Keywords

| Keyword | Search Volume | Difficulty | Priority |
| --- | --- | --- | --- |
| domain name search | 74,000/mo | High | P0 |
| domain availability checker | 18,000/mo | Medium | P0 |
| find domain name | 14,800/mo | Medium | P0 |
| domain name generator | 40,500/mo | High | P0 |
| bulk domain checker | 2,400/mo | Low | P1 |
| domain appraisal | 6,600/mo | Medium | P1 |
| geo domain names | 500/mo | Low | P1 |
| whois lookup | 165,000/mo | Very High | P2 |
| expired domains | 22,200/mo | High | P2 |
| domain name ideas | 27,100/mo | Medium | P1 |

## 8.2 Site Structure for SEO

| URL Pattern | Target Keyword | Content Type |
| --- | --- | --- |
| / | domain name search | Main search tool |
| /generator | domain name generator | Keyword generator tool |
| /bulk-checker | bulk domain checker | Bulk check tool |
| /geo-domains | geo domain names | Geographic generator |
| /appraisal | domain appraisal | Valuation tool |
| /whois/[domain] | whois lookup | Dynamic WHOIS pages |
| /tld/[tld] | [tld] domains | TLD-specific pages |
| /blog/[slug] | long-tail keywords | Educational content |
| /tools | domain tools | Tools directory |
| /api | domain API | Developer docs |

## 8.3 Programmatic SEO Pages

Auto-generate thousands of pages targeting long-tail keywords. TLD Pages: /tld/com, /tld/io, /tld/ai (1,600+ pages). Industry Pages: /domains-for/startups, /domains-for/restaurants (100+ pages). Location Pages: /domains/usa, /domains/new-york (1,000+ pages). Keyword Pages: /available/[keyword] for trending searches.

## 8.4 Content Marketing Plan

| Content Type | Frequency | Word Count | Goal |
| --- | --- | --- | --- |
| Tool Guides | 2x/month | 2,000-3,000 | Feature education |
| Industry Reports | Monthly | 3,000-5,000 | Link building |
| Domain Trends | Weekly | 1,000-1,500 | Fresh content |
| Case Studies | Monthly | 1,500-2,000 | Social proof |
| TLD Comparisons | As needed | 2,000+ | Programmatic SEO |
| Video Tutorials | 2x/month | N/A | YouTube SEO |

## 8.5 Technical SEO Checklist

Core Web Vitals: Target all green (LCP <2.5s, FID <100ms, CLS <0.1). Mobile-First: Responsive design, touch-friendly, fast mobile loading. Structured Data: Organization, WebApplication, FAQPage, HowTo schemas. XML Sitemap: Auto-generated, submitted to Google/Bing. Robots.txt: Optimized crawl budget. Canonical URLs: Self-referencing canonicals. Internal Linking: Contextual links between tools and content. Page Speed: Target 95+ Lighthouse score.

# 9. DEVELOPMENT PHASES

## 9.1 Phase 1: MVP (Weeks 1-4)

| Week | Deliverables | Hours |
| --- | --- | --- |
| Week 1 | Project setup, Vercel config, MongoDB Atlas, basic Next.js structure | 40 |
| Week 2 | Instant search UI, single TLD availability check, basic caching | 45 |
| Week 3 | Multi-TLD support, results display, registrar links (affiliate) | 45 |
| Week 4 | Mobile responsive, basic SEO, launch MVP | 40 |

MVP Features: Instant .com search, 10 popular TLDs, affiliate links to Namecheap/GoDaddy, mobile-friendly, basic analytics.

## 9.2 Phase 2: Core Features (Weeks 5-8)

| Week | Deliverables | Hours |
| --- | --- | --- |
| Week 5 | Keyword domain generator, word lists database, filtering options | 45 |
| Week 6 | Geo-domain generator, geographic database import, population sorting | 45 |
| Week 7 | Bulk domain checker, file upload, export to CSV | 40 |
| Week 8 | WHOIS lookup integration, results caching, UI polish | 40 |

## 9.3 Phase 3: Advanced Features (Weeks 9-12)

| Week | Deliverables | Hours |
| --- | --- | --- |
| Week 9 | Domain appraisal tool, multi-source aggregation, report generation | 45 |
| Week 10 | AI semantic search, vector embeddings, suggestion engine | 50 |
| Week 11 | User accounts (optional), watchlists, email notifications | 45 |
| Week 12 | API documentation, rate limiting, developer portal | 40 |

## 9.4 Phase 4: Scale & Polish (Weeks 13-16)

| Week | Deliverables | Hours |
| --- | --- | --- |
| Week 13 | MCP Server implementation, Claude/GPT integration | 45 |
| Week 14 | Programmatic SEO pages, TLD pages, industry pages | 40 |
| Week 15 | Performance optimization, caching refinement, load testing | 40 |
| Week 16 | Blog setup, initial content, launch marketing | 35 |

## 9.5 Milestone Summary

| Milestone | Target Date | Key Deliverable | Success Criteria |
| --- | --- | --- | --- |
| MVP Launch | Week 4 | Basic instant search | 1,000 searches/day |
| Feature Complete | Week 8 | All core tools | 5,000 searches/day |
| AI Integration | Week 12 | Semantic search + API | 100 API users |
| Full Launch | Week 16 | Complete platform | 10,000 searches/day |

# 10. COST ANALYSIS & RESOURCES

## 10.1 Infrastructure Costs (Monthly)

| Service | Tier | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Vercel | Hobby (then Pro) | $0-20 | Free tier generous, Pro at scale |
| MongoDB Atlas | $500 credits | $0 for ~10 months | M0 free tier after credits |
| Vercel KV | Hobby included | $0 | 1GB storage free |
| Vercel Blob | Hobby included | $0 | 1GB storage free |
| Domain (existing) | DomainsDiscovery.com | $0 | Already owned |
| Email (Resend) | Free tier | $0 | 10K emails/month |
| Analytics (Plausible) | Self-hosted or free | $0 | Privacy-focused |
| Error Tracking (Sentry) | Free tier | $0 | 5K errors/month |
| TOTAL (Year 1) | - | $0-240/year | Essentially free |

## 10.2 API Costs (Monthly)

| API | Tier | Monthly Cost | Notes |
| --- | --- | --- | --- |
| GoDaddy API | Free tier | $0 | Requires 50 domains in account |
| Namecheap API | Reseller account | $0 | Free with reseller signup |
| GeoNames | Free download | $0 | Premium optional ($120/yr) |
| NameBio API | Free tier | $0 | Limited requests |
| Estibot | Free tier | $0 | Basic appraisals free |
| TOTAL APIs | - | $0-50/mo | Most free tiers sufficient |

## 10.3 Development Resources

| Resource | Tool | Cost | Purpose |
| --- | --- | --- | --- |
| IDE | KIRO Builder (existing) | $0 | AI-assisted development |
| Version Control | GitHub Free | $0 | Code repository |
| Design | Figma Free | $0 | UI/UX design |
| AI Assistant | Claude (existing) | $0 | Development help |
| Icons | Lucide (open source) | $0 | Icon library |
| Images | Unsplash/Pexels | $0 | Stock photos |

## 10.4 Total First Year Budget

| Category | Low Estimate | High Estimate |
| --- | --- | --- |
| Infrastructure | $0 | $240 |
| APIs | $0 | $600 |
| Marketing | $0 | $500 |
| Tools/Software | $0 | $0 |
| TOTAL YEAR 1 | $0 | $1,340 |

# 11. MONETIZATION STRATEGY

## 11.1 Revenue Streams

| Stream | Description | Year 1 Estimate |
| --- | --- | --- |
| Affiliate Commissions | 20-35% from registrar referrals | $30,000-80,000 |
| Premium API | $29-99/month for high-volume users | $5,000-20,000 |
| Sponsored Listings | Featured domains in results | $5,000-15,000 |
| White Label | License to other platforms | $10,000-35,000 |
| TOTAL PROJECTED | - | $50,000-150,000 |

## 11.2 Affiliate Commission Structure

| Registrar | Commission Model | Estimated Revenue/1000 Referrals |
| --- | --- | --- |
| Namecheap | 20-35% of first year | $2,000-3,500 |
| GoDaddy | Up to $125 per referral | $5,000-10,000 |
| Porkbun | $3-5 per registration | $3,000-5,000 |
| NameSilo | $1 per registration | $1,000 |

## 11.3 Traffic to Revenue Model

Assumptions: 2% of visitors click affiliate links. 10% of clicks convert to registration. Average commission: $8 per registration.

| Monthly Traffic | Clicks (2%) | Conversions (10%) | Revenue ($8 avg) |
| --- | --- | --- | --- |
| 10,000 | 200 | 20 | $160 |
| 50,000 | 1,000 | 100 | $800 |
| 100,000 | 2,000 | 200 | $1,600 |
| 500,000 | 10,000 | 1,000 | $8,000 |
| 1,000,000 | 20,000 | 2,000 | $16,000 |

# 12. RISK ASSESSMENT

## 12.1 Risk Matrix

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| API rate limits exceeded | Medium | High | Multi-provider fallback, aggressive caching |
| Registrar changes affiliate terms | Medium | Medium | Diversify across 5+ registrars |
| Competitor copies features | High | Low | Focus on UX, speed, brand |
| Technical downtime | Low | High | Vercel redundancy, monitoring |
| SEO algorithm changes | Medium | Medium | Diversified traffic sources |
| Legal/trademark issues | Low | Medium | Clear terms of service, disclaimers |

# 13. SUCCESS METRICS & KPIs

## 13.1 Key Performance Indicators

| Metric | Month 1 | Month 3 | Month 6 | Month 12 |
| --- | --- | --- | --- | --- |
| Daily Searches | 100 | 1,000 | 5,000 | 20,000 |
| Monthly Visitors | 3,000 | 30,000 | 100,000 | 300,000 |
| API Users | 10 | 50 | 200 | 500 |
| Affiliate Revenue | $50 | $500 | $2,000 | $8,000 |
| Avg Session Duration | 1 min | 2 min | 3 min | 4 min |
| Bounce Rate | 70% | 60% | 50% | 40% |
| Domain Authority | 0 | 10 | 25 | 40 |

# 14. IMPLEMENTATION TIMELINE

## 14.1 16-Week Development Schedule

| Phase | Duration | Key Milestones |
| --- | --- | --- |
| Phase 1: MVP | Weeks 1-4 | Instant search, 10 TLDs, mobile UI, launch |
| Phase 2: Core | Weeks 5-8 | Keyword gen, geo-domains, bulk check, WHOIS |
| Phase 3: Advanced | Weeks 9-12 | Appraisal, AI search, accounts, API |
| Phase 4: Scale | Weeks 13-16 | MCP server, SEO pages, optimization, marketing |

## 14.2 Post-Launch Roadmap

| Quarter | Focus Area | Key Features |
| --- | --- | --- |
| Q2 2025 | Growth | Content marketing, link building, community |
| Q3 2025 | Expansion | Browser extension, mobile app, partnerships |
| Q4 2025 | Monetization | Premium tiers, enterprise features, white-label |
| Q1 2026 | Innovation | AI brandname generator, trend prediction, blockchain domains |

- END OF DOCUMENT -

DomainsDiscovery.com - Building the Future of Domain Discovery